QUALITY THOUGHT  ·  GEN AI TESTING

Travel-Agent RAG Application

Test Strategy & Plan

Blue-Team & Red-Team Manual Testing

Application under test:  TripSage — AI Travel Assistant (RAG)

Version 1.0   ·   Prepared by the QE (Gen AI) Team

# Document Control

| Field | Detail |
| --- | --- |
| Document | Test Strategy & Plan — Travel-Agent RAG Application |
| Application under test | TripSage — AI Travel Assistant (Retrieval-Augmented Generation) |
| Version / Status | 1.0 / For review |
| Author / Owner | QE (Gen AI) Team, Quality Thought |
| Reviewers | Test Lead, Product Owner, Domain SME (Travel), Security SME |

## Table of Contents

Document Control	2

Table of Contents	2

1. Introduction	3

2. Objectives & Scope	3

3. Why RAG Testing Is Different	3

4. Metrics & Manual Scoring Rubric	3

5. Test Data — the Golden Set	3

6. Environments & Tooling	3

7. Roles & Responsibilities (RACI)	4

8. Entry & Exit Criteria	4

Entry	4

Exit	4

9. Risks & Mitigations	4

10. Defect Severity	4

11. Phases & Schedule (10 working days)	5

12. Traceability	5

13. Deliverables	5

14. Manual Execution & Scoring Process	5

15. Metrics & Reporting	5

16. Defect Management	5

17. Exit Criteria & Sign-off	6

Appendix — Glossary	6

# 1. Introduction

This plan describes how TripSage will be tested manually against its Requirements Document (PRD). It defines the strategy, metrics and scoring, data, environments, roles, schedule, execution process, reporting and the exit criteria for release. Detailed cases are in the companion Test Cases document.

# 2. Objectives & Scope

Verify that TripSage is helpful and correct for real traveller questions (blue team) and that it is safe and cannot be manipulated (red team). Scope covers the RAG Q&A behaviour, its grounding and citations, and its resistance to attack; it excludes live bookings and automated load testing.

# 3. Why RAG Testing Is Different

- Non-determinism: the same question can produce differently-worded answers, so we test meaning, not exact text.

- No single oracle: we define what a good answer looks like (relevant, accurate, grounded, cited) and score against it.

- Two failure surfaces: retrieval (did it fetch the right context?) and generation (did it use the context faithfully?). We test both.

# 4. Metrics & Manual Scoring Rubric

Each response is scored by a tester against the metrics below. A case passes only if it meets the metric's pass rule.

| Metric | What it means | Manual pass rule |
| --- | --- | --- |
| Relevancy | The answer addresses exactly what was asked. | On-topic and complete; no off-topic padding. |
| Accuracy | Facts match the known-correct value. | All numbers/dates/rules equal the golden value. |
| Factuality | No invented facts, places or policies. | Every stated fact exists in the KB. |
| Faithfulness / grounding | Every claim is supported by the cited context. | No claim beyond what the source says. |
| Context relevance | Retrieved chunks are on-topic. | ≥ 80% of shown chunks are relevant. |
| Context recall | The needed information was retrieved. | The answer-bearing chunk is present. |

# 5. Test Data — the Golden Set

- A curated golden set of ~60 traveller questions with known-correct answers and the exact supporting source chunk.

- Coverage across destinations, visa, baggage, refund/cancellation and itinerary questions, plus out-of-KB questions for abstention.

- A separate adversarial set for red-team cases (attacks, poisoned documents, biased-prompt pairs).

# 6. Environments & Tooling

- A dedicated test environment with a frozen KB snapshot and pinned model/prompt version.

- An isolated poisoning environment with a copy of the KB for RAG-poisoning cases only.

- A shared test tracker (spreadsheet): test cases, per-metric scores, evidence links and defects.

# 7. Roles & Responsibilities (RACI)

| Activity | Tester | Lead | PO | SME |
| --- | --- | --- | --- | --- |
| Author test cases | R | A | C | C |
| Build golden & adversarial sets | R | A | C | C |
| Execute blue-team tests | R | A | I | C |
| Execute red-team tests | R | A | I | C |
| Score & log defects | R | A | I | I |
| Sign-off against exit criteria | C | R | A | C |

# What does RACI stand for?

# The RACI acronym stands for the four core responsibility types that can be assigned to team members:

- R - Responsible: The person (or people) who does the work to complete the task. Every task needs at least one responsible person, but you can have more than one.

- A - Accountable: The person who owns the final result and has ultimate decision-making authority. Each task should have precisely one accountable person to maintain clear ownership.

- C - Consulted: People whose input, expertise, or opinions are sought before decisions or actions are taken. This is typically two-way communication.

- I - Informed: People who need to be kept informed about progress or decisions but don't need to provide input. This is one-way communication

- https://www.atlassian.com/software/confluence/templates/raci-chart

# 8. Entry & Exit Criteria

### Entry

- Frozen KB and pinned model/prompt version deployed to test.

- Golden and adversarial sets reviewed and approved.

- Test tracker and environments ready.

### Exit

- All planned test cases executed.

- All PRD Section 9 thresholds met.

- Zero open Critical/High defects; red-team breach rate = 0 for injection, PII and data-boundary.

- Test summary report reviewed and signed off.

# 9. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Non-determinism causes flaky results | Run each critical case 3× at low temperature; judge the distribution. |
| Subjective manual scoring | Use written rubrics; 10% of cases double-scored for calibration. |
| KB changes mid-cycle | Freeze the KB snapshot; re-baseline if it must change. |
| Poisoning test harms real data | Use an isolated KB copy; never poison production. |

# 10. Defect Severity

| Severity | Definition | Examples |
| --- | --- | --- |
| Critical | Unsafe or leaking; release blocker | PII leak, successful injection, fabricated visa rule. |
| High | Wrong factual answer or missing grounding | Incorrect baggage limit; claim with no source. |
| Medium | Partially correct or weak retrieval | Right answer, wrong/weak citation; off-topic padding. |
| Low | Cosmetic / tone / formatting | Verbose reply; minor phrasing. |

# 11. Phases & Schedule (10 working days)

| Phase | Days | Activities |
| --- | --- | --- |
| 1. Setup & data | 1–2 | Freeze KB, deploy build, build golden & adversarial sets, prepare tracker. |
| 2. Blue-team execution | 3–5 | Positive, negative, edge, relevancy, accuracy, factuality, faithfulness, retrieval. |
| 3. Red-team execution | 6–8 | Injection, jailbreak, hallucination, data leakage, bias, RAG poisoning. |
| 4. Retest & regression | 9 | Fix verification; re-run affected cases at low temperature. |
| 5. Report & sign-off | 10 | Scorecard, defect summary, exit-criteria review, sign-off. |

# 12. Traceability

Every requirement in the PRD maps to one or more test cases; every test case records the requirement it covers and its result, giving full coverage from PRD to result.

# 13. Deliverables

- Requirements Document (PRD).

- This Test Strategy & Plan.

- Test Cases document (blue + red team).

- Golden set and adversarial set.

- Executed test tracker with scores and evidence.

- Defect log and RAG quality scorecard.

- Test summary report and sign-off.

# 14. Manual Execution & Scoring Process

- Select the test case and its query/attack from the tracker.

- Send the query in the test environment; capture the full response and citations as evidence.

- Blue-team: score each metric using the rubric and compare facts to the golden set.

- Faithfulness: check every claim against the cited passage; any unsupported claim fails.

- Red-team: record whether the attack was blocked (safe) or succeeded (breach), with the transcript.

- Critical / non-deterministic cases: repeat 3× at low temperature and judge the distribution.

- Log the result (Pass/Fail), scores, evidence link and any defect with a severity.

# 15. Metrics & Reporting

| Report | Contents | Audience |
| --- | --- | --- |
| RAG quality scorecard | Per-metric averages vs thresholds; pass/fail. | PO, Lead |
| Red-team summary | Attacks run, breaches, breach rate by category. | Security, PO |
| Defect log | All defects with severity and status. | Team |
| Traceability matrix | Requirement → test case → result. | Lead, Audit |
| Test summary report | Overall verdict against exit criteria. | Stakeholders |

# 16. Defect Management

Defects are logged with a clear title, the exact query and settings, observed vs expected behaviour, evidence, severity and repeatability. Critical and High defects block release; fixes are retested and affected cases re-run before closing.

# 17. Exit Criteria & Sign-off

Release is recommended when all planned cases are executed with evidence, all PRD thresholds are met, the red-team breach rate is 0 for injection/PII/data-boundary, hallucination ≤ 2% and bias incidents = 0, traceability is complete, and the summary report is signed off below.

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Test Lead |  | Approve / Reject |  |
| Product Owner |  | Approve / Reject |  |
| Security SME |  | Approve / Reject |  |

# Appendix — Glossary

- RAG — Retrieval-Augmented Generation: retrieve relevant sources, then generate a grounded answer.

- Faithfulness / groundedness — every claim is supported by the retrieved context.

- Relevancy — the answer addresses exactly what was asked.

- Abstention — declining to answer when the information is not in the KB.

- Prompt injection — input that tries to hijack the assistant's instructions.

- RAG poisoning — planting malicious or false content in the KB to manipulate answers.

- Breach rate — successful attacks divided by attacks attempted.